FinCraft SPA

Apache Fineract Frontend — Comprehensive Audit Report

Prepared by:

Internal FinTech Architecture Review Team

Date: June 25, 2026

Version: 2.0  |  Classification: Internal

Overall Score: 6.4 / 10

# Executive Summary

FinCraft is a vanilla JavaScript single-page application designed as a frontend replacement for the official Apache Fineract / Mifos web interface. This audit compares FinCraft version Phase 2 against the Fineract develop-branch source code and the official Mifos community-app (Angular 18) as the reference benchmark.

The audit was conducted by direct source-code inspection of three repositories: the FinCraft SPA, the Apache Fineract backend (develop branch), and the Mifos community Angular web-app.

## Overall Score Summary

| Dimension | Score | Verdict |
| --- | --- | --- |
| API Layer Coverage | 9.2 / 10 | Exceptional — comprehensive endpoint mapping |
| UI Implementation Depth | 5.5 / 10 | Many APIs exist but forms are thin or absent |
| Workflow Completeness | 6.5 / 10 | Core lifecycle present; advanced flows absent |
| Business Logic Accuracy | 6.0 / 10 | Hardcoded values and missing field validations |
| Reporting & Analytics | 4.5 / 10 | Thin — no parameterized report forms, no export |
| Security & Access Control | 4.0 / 10 | No RBAC in UI; all actions visible regardless of role |
| Extensibility / Data Tables | 7.5 / 10 | Data Tables wired; no in-form rendering |
| Error Handling & Resilience | 7.0 / 10 | Consistent toast system; no retry logic |
| OVERALL | 6.4 / 10 | Solid foundation — significant gaps to close |

## Critical Gaps — Immediate Attention Required

- No role-based access control in the UI — all users see all actions regardless of Fineract permissions

- Loan product creation form is critically thin — missing multi-disbursement, interest recalculation, borrower cycle, GLIM, delinquency bucket linkage, and progressive-loan strategy

- Reports page is a launcher only — no dynamic parameter forms; reports requiring office/date/staff parameters will fail silently

- Share Accounts module has list + view-only; no activate, redeem, buy additional, close, or dividend distribution UI

- Self-Service Portal is cosmetic — no real registration or beneficiary management flow

- Analytics page is static staff/office listing — not a real KPI dashboard (no portfolio-at-risk, PAR, NPL ratios, or charts)

- Collection Sheets use a loan list workaround, not the correct /collectionsheet Fineract endpoint

- Progressive Loan Engine (Fineract's newest loan type) has zero frontend support

## Immediate Risks

- CRITICAL: A staff member in any role can approve loans, write off balances, or close client accounts — no UI permission gate exists

- HIGH: Incomplete loan product form will produce malformed products (missing required fields silently default to backend values)

- HIGH: Report execution without parameter forms sends empty params — most parameterized reports will return errors or empty data

- MEDIUM: Collections sheet using loan list not matching center/group collection meeting schedule — data will be wrong for group-lending workflows

# Section 1 — Module Coverage Audit

The table below evaluates each Fineract module against what FinCraft actually implements at the UI level — not just what is declared in api.js. An API method defined but not called from any page module is treated as missing.

| Module | Status | Missing / Gaps | Risk | Recommendation |
| --- | --- | --- | --- | --- |
| Client Management | ✅ Full | Staff assignment, undo rejection — API defined but no UI button | Low | Add missing action buttons to client detail |
| Group Management | ⚠️ Partial | No meeting schedule, no activate from list, no transfer clients UI, basic create only | Medium | Add tab-based group detail view with full actions |
| Center Management | ⚠️ Partial | Create + activate only; no associateGroups UI, no collection meeting schedule | Medium | Add center detail page with groups management |
| Loan Management | ⚠️ Partial | No prepay, no recovery repayment, no credit-balance refund, no transaction edit/reversal, no rejected-by-client flow, no GLIM | High | Add dedicated action pages per the Mifos pattern |
| Savings Accounts | ⚠️ Partial | Hold/Release amount wired; no block/unblock deposit/withdrawal UI, no delete, no statement export | Medium | Complete blocking sub-actions; add statement download |
| Fixed Deposits | ⚠️ Partial | Full lifecycle present; no premature-close details form, no statement | Medium | Add premature-close form with penalty display |
| Recurring Deposits | ⚠️ Partial | Create + approve + activate; no close, no undo-approval, no deposit transaction UI | High | Add missing lifecycle actions and deposit form |
| Share Accounts | ❌ Missing | List + view only. No activate, no additional shares, no redeem, no close, no dividend distribution | High | Build full share account detail page |
| Charges & Fees | ✅ Full | Minor: no edit existing charge UI (only create/delete) | Low | Add inline edit to charge detail |
| Accounting – GL Accounts | ✅ Full | No delete UI; GL account disabling not exposed | Low | Add disable toggle and delete confirm |
| Accounting – Journal Entries | ⚠️ Partial | No reversal UI from journal entry list; no search/filter on entity or transaction ID | Medium | Add 'Reverse' button in JE detail |
| Accounting – Provisioning | ⚠️ Partial | Create criteria and entries; no edit/delete provisioning criteria; no 'create journal entry from provision' button | Medium | Add edit and journal-creation actions |
| Accounting – COB | ⚠️ Partial | Business date display and catch-up trigger only; no per-loan COB status, no step-by-step COB log | Low | Add COB history/log table |
| Accounting – Rules | ✅ Full | Create only; no edit rule | Low | Add edit form |
| GL Closures | ✅ Full | Fully wired | None | No action needed |
| Standing Instructions | ✅ Full | Create + list + history; no edit existing instruction | Low | Add edit form |
| Collateral Management | ⚠️ Partial | Collateral types list; no edit/delete; no per-client collateral list page | Medium | Add edit and delete actions |
| Products – Loan Products | ⚠️ Partial | Critically thin form (see §3); create only, no edit, no product mix UI, no floating rates linkage | Critical | Full redesign of loan product form as multi-step |
| Products – Savings Products | ⚠️ Partial | Create + list; no incentives, no edit | Medium | Add incentive tab and edit form |
| Products – FD/RD Products | ❌ Missing | FD/RD products not in UI (only accounts) | High | Add FD/RD product create/edit pages |
| Products – Share Products | ❌ Missing | Share products create/edit page absent | High | Add share product management |
| Products – Delinquency | ✅ Full | Bucket and range creation; no edit/delete | Low | Add edit/delete |
| Products – Floating Rates | ❌ Missing | API defined in api.js; no UI page | Medium | Add floating rate management page |
| User & Role Management | ⚠️ Partial | Create user + list roles; no edit user, no role permissions editor UI | High | Add edit user and role permissions table |
| Offices / Hierarchy | ✅ Full | Create + list; no edit office | Low | Add edit form |
| Staff | ✅ Full | Create + list; no edit, no deactivate | Low | Add edit and status toggle |
| Tellers / Cashiers | ⚠️ Partial | Create teller; no cashier allocate/settle UI | Medium | Add cashier management sub-page |
| Bulk Imports | ⚠️ Partial | Template download + upload; no import status/error review | Medium | Add import job status polling |
| Reports | ❌ Missing | Launch only; no dynamic param forms; no data table rendering; no export (CSV/PDF) | Critical | Build parameterized report form engine |
| Data Tables | ⚠️ Partial | Admin management of tables; not rendered inside client/loan/savings detail tabs | High | Render registered datatables in entity detail views |
| Surveys | ⚠️ Partial | List only; no take-survey UI, no scorecard viewing | Medium | Add survey response flow |
| Self-Service Portal | ❌ Missing | Stub page; no real portal user journey, no beneficiary management | Medium | Build full self-service user registration flow |
| Analytics / Dashboard | ❌ Missing | Static counts only; no PAR, NPL, portfolio charts, no time-series | High | Build real KPI dashboard using runReports API |
| Hooks / External Events | ⚠️ Partial | List + delete; no create/edit webhook form | Medium | Add create/edit form with event type selector |
| SMS Campaigns | ⚠️ Partial | List + activate/close; no create campaign form | Medium | Add campaign creation wizard |
| Notifications | ⚠️ Partial | List + mark-read; no notification preferences | Low | Minor enhancement only |
| Maker-Checker | ✅ Full | Approve/reject; no per-entity audit trail drill-down | Low | Add entity drill-down from checker task |
| Jobs (Scheduled Tasks) | ✅ Full | List + run + history + reschedule all present | None | No action needed |
| Audit Trail | ⚠️ Partial | List with filters; no individual audit detail view | Low | Add audit entry detail modal |
| Global Config | ✅ Full | Full config list + inline edit | None | No action needed |
| Transfers | ✅ Full | Create, list, refund, template — complete | None | No action needed |
| Batch API | ✅ Full | API defined and documented; no UI batch tool | Low | Consider batch repayment tool for collections |
| Progressive Loan Engine | ❌ Missing | Zero — no payment allocation, no credit allocation, no advanced schedule UI | High | Phase 3 priority: build progressive loan form |
| COB / Business Date | ⚠️ Partial | View and set business date + catch-up; no COB step log | Low | Add COB audit log display |
| External Asset Owner | ❌ Missing | API not present; Fineract supports loan asset transfers to external owners | Medium | Add external asset owner tab in loan detail |
| Working Capital Loans | ❌ Missing | Fineract supports working capital product type with separate schedule | Medium | Research and add if target market requires |

# Section 2 — Loan Product Form Deep Dive

The Loan Product creation form is arguably the most critical configuration surface in Fineract. A misconfigured or incomplete product permanently affects every loan account created from it. FinCraft's current form is critically underspecified.

| Fineract Field | FinCraft Status | Notes |
| --- | --- | --- |
| name, shortName | Present | Correctly mapped |
| currencyCode, digitsAfterDecimal | Present | Correctly mapped |
| principal, min/maxPrincipal | Partial | Min/max present but maxPrincipal sends wrong key — should be maxPrincipalValue per LoanProductConstants |
| numberOfRepayments, min/max | Partial | Default present; min/max repayments fields absent from form |
| repaymentEvery, repaymentFrequencyType | Present | Correctly mapped |
| interestRatePerPeriod, frequency | Present | Correctly mapped |
| interestType, amortizationType | Present | Correctly mapped |
| interestCalculationPeriodType | Present | Correctly mapped |
| transactionProcessingStrategyCode | Partial | Hardcoded 6 options — Fineract now also supports 'advanced-payment-allocation-strategy' for progressive loans; missing from dropdown |
| graceOnPrincipalPayment, graceOnInterestPayment | Present | Correctly mapped |
| accountingRule (1–4) | Present | Dropdown present but GL account mapping fields (fundSourceAccount etc.) not shown when accrual is selected |
| multiDisburseLoan, maxTrancheCount, outstandingLoanBalance | Missing | Multi-tranche loan support completely absent from form |
| isInterestRecalculationEnabled + all sub-fields | Missing | Interest recalculation (12 sub-fields) entirely absent |
| daysInYearType, daysInMonthType | Missing | Critical for correct interest computation — absent from form |
| useBorrowerCycle + cycle variations | Missing | Borrower cycle-based principal/rate/repayment variation tables absent |
| holdGuaranteeFunds + guarantee %s | Missing | Guarantee fund parameters absent |
| overdueDaysForNPA | Missing | NPA classification threshold not configurable from UI |
| graceOnArrearsAgeing | Missing | Arrears ageing grace period absent |
| inArrearsTolerance | Missing | Arrears tolerance amount absent |
| canDefineInstallmentAmount (EMI override) | Missing | Fixed installment amount option absent |
| delinquencyBucketId | Missing | Cannot link product to delinquency classification bucket |
| loanScheduleType (CUMULATIVE vs PROGRESSIVE) | Missing | New Fineract 1.9+ field — determines progressive loan engine |
| paymentAllocation (advanced) | Missing | Advanced payment allocation rules (for progressive loans) absent |
| creditAllocation | Missing | Credit allocation configuration absent |
| charges (pre-linked) | Missing | Cannot pre-assign charges to product during creation |
| floatingInterestRateCalculationAllowed | Missing | Floating rate linkage absent |
| productMix (restrict concurrent products) | Missing | Product mix rules not exposed |
| syncExpectedWithDisbursementDate | Missing | Absent from form |
| minimumDaysBetweenDisbursalAndFirstRepayment | Missing | Absent from form |
| allowPartialPeriodInterestCalcualtion | Missing | Absent from form |

Assessment: The form covers approximately 30% of Fineract loan product fields. Products created through FinCraft will use backend defaults for the remaining 70%, which may not match your institution's lending policy. This is a Critical gap.

# Section 3 — Workflow Completeness Analysis

## 3.1  Loan Lifecycle

| Flow | Fineract Steps | FinCraft Steps | Missing / Broken |
| --- | --- | --- | --- |
| Loan Application | 7 | 5/7 | Missing: datatables step, charges pre-add step during creation |
| Approval | 1 | 1/1 | Complete ✓ |
| Undo Approval | 1 | 1/1 | Complete ✓ |
| Disburse | 2 | 2/2 | Disburse + Disburse-to-Savings both present ✓ |
| Undo Disbursal | 1 | 1/1 | Complete ✓ |
| Repayment | 1 | 1/1 | Complete ✓ |
| Prepayment | 1 | 0/1 | Missing: no 'prepay loan' action (different from standard repayment in Mifos) |
| Waive Interest | 1 | 1/1 | Complete ✓ |
| Write Off | 1 | 1/1 | Complete ✓ |
| Charge Off | 1 | 0/1 | Missing: API defined but no UI button |
| Undo Write Off | 1 | 0/1 | Missing: API not defined; no UI |
| Foreclosure | 1 | 1/1 | Complete ✓ |
| Reschedule | 3 | 3/3 | Template → Create → Approve all present ✓ |
| Re-age | 1 | 0/1 | API defined; no UI |
| Re-amortize | 1 | 0/1 | API defined; no UI |
| Chargeback | 1 | 0/1 | API defined; no UI |
| Interest Pause | 1 | 0/1 | API defined; no UI |
| Recovery Repayment | 1 | 0/1 | Missing entirely |
| Credit Balance Refund | 1 | 0/1 | Missing entirely |
| Loan Close | 1 | 0/1 | API defined; no UI button in detail view |
| Transaction Reversal | 1 | 0/1 | No transaction edit or reversal UI in loan detail |

## 3.2  Client Onboarding Lifecycle

- Pending → Active: Activate button present ✓

- Active → Closed: Close button present ✓

- Reject / Withdraw: API defined; button wired in detail view ✓

- Reactivate from Closed: Wired ✓

- Transfer (propose / accept / reject): API defined; no UI flow

- Undo Rejection: API defined; no UI button

- Assign Staff to Client: API defined; no UI button in client detail

- Take Survey: API defined; no survey-taking UI

- Client Signature Capture: Mifos has draw-signature dialog; FinCraft has no signature flow

## 3.3  Collections Sheet Workflow — Critical Issue

FinCraft's Collections page fetches GET /loans?officeId=...&loanOfficerId=... which returns individual active loans — this is NOT a Fineract collection sheet. The correct endpoint is GET /collectionsheet?officeId=...&staffId=...&meetingDate=...&dateFormat=...&locale=... which returns center/group-level meeting schedules with expected payment amounts per client. The current implementation will show wrong data for any group-lending institution.

# Section 4 — API Coverage & Mapping Analysis

## 4.1  API Definition vs UI Utilization

FinCraft's api.js defines an exceptionally comprehensive API layer. The major finding is a significant delta between what is declared in api.js and what is actually called from any page module.

| API Group | Methods Defined | Called in UI | Unused High-Value Methods |
| --- | --- | --- | --- |
| Loans | ~40 | ~15 | chargeOff, reage, reamortize, chargebackTx, interestPause, glimAccounts, closeAsRescheduled, merchantIssued, payoutRefund |
| Savings | ~25 | ~12 | block, unblock, blockDeposit, blockWithdrawal and respective unblocks, holdAmount, releaseAmount |
| Shares | 12 | 2 | activate, applyAdditional, redeem, close, approveShareReq, rejectShareReq, dividends, postDividend |
| Recurring Deposits | 8 | 3 | close, undoApproval, deposit transaction UI all absent |
| Clients | ~28 | ~18 | assignStaff (no button), undo rejection (no button), signatures (no flow) |
| Self Service | 8 | 0 | All self-service endpoints defined but never called |
| Floating Rates | 4 | 0 | Entire module defined, never called |
| Batch API | 1 | 0 | Batch endpoint documented but never used — collection repayments should use this |
| Data Tables (entity render) | 8 | Partial | Admin management present; datatable query within client/loan views absent |

## 4.2  Critical Missing API Endpoints

- GET /collectionsheet — collection sheets (group lending)

- GET /loans/{id}/transactions/{txId} — transaction receipt view

- PUT /loans/{id}/transactions/{txId} — transaction edit/reversal

- GET /rescheduleloans (list) — rescheduled loans tracking

- GET /externalevents — event log browsing

- GET/POST /clients/{id}/signatures — signature management

- POST /loans?command=re-age, re-amortize — UI calls absent

- GET /products/share/{id} (edit) — share product editing absent

- GET /fixeddepositproducts, /recurringdepositproducts — product admin absent from UI

## 4.3  Incorrect API Usage

1. Collection Sheet: Using /loans list instead of /collectionsheet — fundamentally wrong endpoint for group lending collection workflows.

2. maxPrincipal field name: Form sends 'maxPrincipal' but Fineract LoanProductConstants expects 'maxPrincipalValue'.

3. Report parameters: runReports called with only from/to date; most Fineract reports require officeId, currencyCode, or other parameters — not passed.

4. Savings withdrawal/withdrawApplication confusion: api.js correctly distinguishes these (well-documented inline comment), but the UI savings page does not expose withdrawApplication separately from the cash withdrawal flow.

# Section 5 — Security, Performance & Resilience

## 5.1  Security & Access Control

Risk Level: CRITICAL

FinCraft has NO role-based access control in the UI layer. Fineract issues a token tied to a user's roles and permissions, but FinCraft never fetches or evaluates those permissions. Every user — regardless of role — sees all buttons: Approve Loan, Write Off, Delete Client, Manage Users, etc.

- Fineract's /users/{id} endpoint returns the user's roles and Fineract's /permissions returns all permission codes — neither is consulted during navigation

- Admin pages (System, Users & Roles, Products, Organization) are accessible to field officers

- Loan write-off and close buttons visible to tellers

- No CSRF protection (not required for token auth, but auth token stored in sessionStorage — fine)

- Credentials stored as Base64 in sessionStorage — adequate for SPA, but token is never refreshed or validated for expiry

- No Maker-Checker enforcement in UI — all actions fire directly without checking if Maker-Checker is enabled for that action type in Fineract config

Recommendation: After login, call /users/self to retrieve the authenticated user's roles. Map Fineract permission codes to UI visibility rules. Gate each action button behind a permission check.

## 5.2  Performance & API Efficiency

- No pagination on any list page — all lists use limit:100 or no limit, which will degrade as data grows

- No caching layer — switching between pages re-fetches all data; staff list, offices, currencies, and payment types are re-fetched on every page load

- No virtualization for long tables — 1000 loan rows will freeze the browser

- Analytics page fires 7 concurrent API calls — no loading skeletons; if one fails, layout shows partial data silently

- Service worker registered but not configured for API response caching — only caches static assets

- No debouncing on client search autocomplete inputs (only in guarantor modal — inconsistent)

## 5.3  Error Handling & Resilience

- Toast notification system is consistent and well-implemented across all modules ✓

- API error messages from Fineract are displayed to users — however, raw JSON error objects sometimes shown instead of the errors[0].defaultUserMessage field

- No retry logic for timeout failures — AbortController timeout fires and shows error; user must refresh manually

- Failed Promise.all calls (e.g., analytics page) swallow individual errors via .catch(() => null) — silent failures

- No offline detection or graceful degradation message

- Form submissions do not disable buttons after first click — double-submit risk on slow connections

# Section 6 — Priority Fix Recommendations

Ranked by risk impact. Effort = development complexity (Low / Medium / High).

| # | Fix | Effort | Business Impact if Fixed |
| --- | --- | --- | --- |
| 1 | Implement UI-level RBAC: fetch /users/self after login, map permissions to button visibility across all pages | High | Eliminates risk of field officers performing admin operations — regulatory compliance |
| 2 | Rebuild Loan Product form as multi-step wizard: add all 25+ missing fields including interest recalculation, multi-tranche, days-in-year, NPA threshold, delinquency bucket | High | Products will correctly reflect lending policy without relying on opaque backend defaults |
| 3 | Fix Collection Sheet: replace /loans list with /collectionsheet endpoint; render per-group/center meeting view with expected payments | Medium | Correct group-lending workflow — data integrity for field officers using collection sheets |
| 4 | Build parameterized Report Runner: dynamically render report parameter fields from /reports/{id} definition; support CSV/JSON/PDF export | Medium | Enables actual business reporting instead of a launcher that mostly returns errors |
| 5 | Complete Share Accounts module: add activate, apply additional shares, redeem, close, dividend distribution pages | Medium | Share-based MFIs cannot operate without this — module is currently decorative |
| 6 | Render Data Tables inside entity detail views: after loading client/loan/savings, call dataTables.query() for registered tables and render as tabs | Medium | Enables custom field data collection that institutions configure — core extensibility feature |
| 7 | Add missing loan action UI: charge-off, undo write-off, prepay, recovery repayment, credit balance refund, interest pause, re-age, re-amortize, chargeback | Medium | Enables complete loan lifecycle management without needing the Mifos reference app |
| 8 | Build FD/RD product admin pages: create/edit fixed and recurring deposit product forms with interest rate charts and incentives | Medium | Currently products can be created via API only; UI gap blocks non-technical administrators |
| 9 | Implement pagination on all list pages: add offset/limit controls with total count display; add virtual scrolling for large tables | Medium | Prevents browser crashes as data grows; required for production deployments |
| 10 | Fix error message extraction: parse Fineract error response as errors[0].defaultUserMessage before falling back to raw message; deduplicate silent failure in Promise.all patterns | Low | Dramatically improves UX during API failures — users see actionable messages instead of JSON |

## Phase Roadmap Suggestion

Phase 3 — Foundation Fixes (Weeks 1–3)

- Fix collection sheet endpoint (#3)

- Fix error message extraction (#10)

- Add pagination to all list pages (#9)

- Add charge-off, undo write-off, and interest pause buttons to loan detail (#7, partial)

Phase 4 — Core Completeness (Weeks 4–8)

- Implement UI RBAC (#1)

- Rebuild loan product form (#2)

- Complete share accounts module (#5)

- Build FD/RD product admin (#8)

- Render data tables in entity views (#6)

Phase 5 — Advanced Capabilities (Weeks 9–16)

- Build parameterized report runner with export (#4)

- Add remaining loan actions: re-age, re-amortize, chargeback, recovery repayment (#7, remaining)

- Build self-service portal user journey

- Progressive Loan Engine UI (advanced payment allocation, credit allocation)

- Real analytics dashboard using runReports API (PAR, NPL, portfolio trend charts)

# Appendix — Audit Methodology & References

FinCraft Version Audited: Phase 2 (finecraft-main branch, June 2026)

Fineract Source Audited: fineract-develop branch (commit: current as of audit date)

Reference App: Mifos community-app (web-app-dev, Angular 18, dev branch)

Audit Method: Direct source code inspection — no live environment tested

Auditor: Internal FinTech Architecture Review

## Files Inspected

- finecraft-main/js/api.js — 500+ lines, full API surface

- finecraft-main/js/pages/*.js — 14 page modules (~5,700 lines total)

- finecraft-main/views/modals.html — 1,030+ lines, all form definitions

- finecraft-main/js/router.js — route registry

- fineract-develop/fineract-loan/.../LoanProductConstants.java — authoritative field names

- fineract-develop/fineract-loan/.../LoanApiConstants.java — loan API constants

- mifos web-app-dev/src/app/** — 45+ Angular modules used as reference benchmark

## Scoring Methodology

Each dimension scored 1–10 based on functional completeness relative to Fineract's full capability surface, not relative to a minimal viable product. A score of 10 means full parity with Mifos community-app. Weights are equal across all 8 dimensions.

## Known Limitations of This Audit

- Authentication and session management not tested against a live Fineract instance

- Browser compatibility not tested — SPA uses ES Modules without transpilation

- Performance benchmarks not measured — findings are based on code analysis

- Fineract plugin/extension APIs not evaluated (these require a running instance)